## SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

### CO1 ASSESSMENT TOOL 2 – Agile Sprint Planning & User Story Workshop

| Course Code: | CSA1003 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | V. Devachary | Reg. No.: | 192465041 |
| Date: | 27/07/2026 | Duration: | 60 minutes |

Code of Conduct

I V. Devachary – 192465041 (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: V. Devachary.

Annexure A – Agile Sprint Planning & User Story Workshop

# Project Title: Travel Expense Tracking and Budget Management

- Identify the Project Vision and Stakeholders

#### Project Vision

The Travel Expense Tracking and Budget Management Application aims to provide a modern, user-friendly, and efficient digital platform for managing travel expense operations in educational institutions. The system enables travelers and faculty members to search, reserve, borrow, and return expenses online while allowing administrators to manage budget, trips, expenses, and reports efficiently. By automating routine library processes, the system improves accessibility, reduces manual work, enhances user satisfaction, and ensures better utilization of travel expense records.

#### Project Objectives

The main objectives of the Travel Expense Tracking and Budget Management Application are:

    - Develop a centralized digital travel expense management platform.

    - Enable users to securely register, log in, and manage their profiles.

    - Allow travelers to create and manage multiple trips.

    - Enable users to set a planned budget for each trip.

    - Allow users to record and categorize expenses quickly and accurately.

    - Provide real-time information about total expenses and remaining budget.

    - Send notifications when users approach or exceed their budget limits.

    - Enable administrators to efficiently manage users, expense records, budgets, and reports.

    - Generate reports on trip expenses, category-wise spending, and budget utilization.

    - Improve financial planning, reduce manual calculations, and enhance overall travel expense management.

#### Key Stakeholders

The successful implementation of the Travel Expense Tracking and Budget Management Application involves multiple stakeholders, each with specific responsibilities.

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Travelers | Primary User | Search expenses, reserve expenses, borrow and return expenses, view expense history, pay expenses, receive notifications. |
| Business Travelers | Primary User | Search, reserve, borrow, and return academic resources, access expense history, receive notifications. |
| Administrator | System Administrator | Manage expenses, approve trips, issue and receive expenses, calculate expenses, update budget, generate reports. |
| Project Manager | Decision Maker | Monitor library performance, manage policies, analyze reports, oversee travel expense operations. |
| Project Sponsor / Organization | Project Sponsor | Approve project requirements, allocate budget, monitor implementation, ensure compliance with institutional policies. |
| Software Development Team | Development Team | Design, develop, test, deploy, and maintain the application using Agile methodology. |

| System Administrator (IT Department) | Technical Support | Manage servers, databases, user accounts, backups, security, and system maintenance. |
| --- | --- | --- |
| Payment Gateway (Optional) | External Service | Process online expense payments securely and provide payment confirmations. |

- Create Epics and User Stories

#### What are Epics and User Stories?

In Agile Software Development, an Epic is a large functional requirement that can be divided into smaller user stories. A User Story is a short, simple description of a feature from the perspective of the end user. User stories help the development team understand user needs and prioritize features during sprint planning.

#### User Story Format:

As a , I want , so that .

#### Epics

The Travel Expense Tracking and Budget Management Application consists of the following major epics:

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EP-01 | User Authentication | Manage user registration, login, and profile management. |
| EP-02 | Trip & Budget Management | Create trips and set or update travel budgets. |
| EP-03 | Expense Tracking | Add, edit, delete, and view travel expenses. |
| EP-04 | Expense Categorization | Organize expenses into categories such as food, transport, accommodation, and shopping. |
| EP-05 | Notifications & Alerts | Notify users about budget limits and overspending. |
| EP-06 | Budget Monitoring | Calculate total expenses and monitor the remaining travel budget. |
| EP-07 | Reports & Analytics | Generate travel expense reports, summaries, and spending analytics. |

#### User Stories

Epic 1 – User Authentication

| User Story ID | User Story |
| --- | --- |
| US-01 | As a traveler, I want to register an account, so that I can access travel expense management services. |
| US-02 | As a user, I want to log in securely, so that my personal and financial information is protected. |
| US-03 | As a user, I want to reset my password, so that I can regain access if I forget it. |
| US-04 | As an administrator, I want to manage user accounts, so that only authorized users can access the system. |

#### Epic 2 – Trip & Budget Management

| User Story ID | User Story |
| --- | --- |
| US-05 | As a traveler, I want to search expenses by title, author, ISBN, or category, so that I can quickly find the required expense. |

| US-06 | As a traveler, I want to view real-time expense availability, so that I know whether the expense can be borrowed. |
| --- | --- |
| US-07 | As a traveler, I want to view my remaining budget in real time, so that I can avoid overspending. |
| US-08 | As a faculty member, I want to cancel a trip, so that I can free the expense for other users if I no longer need it. |

#### Epic 3 – Expense Tracking

| User Story ID | User Story |
| --- | --- |
| US-09 | As a traveler, I want to add an expense, so that my travel spending is recorded accurately. |
| US-10 | As a traveler, I want to edit an expense, so that I can correct incorrect expense information. |
| US-11 | As a traveler, I want to renew borrowed expenses, so that I can extend the expense period when permitted. |
| US-12 | As a traveler, I want to view my expense history, so that I can track all my previous spending. |

#### Epic 4 – Expense Categorization

| User Story ID | User Story |
| --- | --- |
| US-13 | As a traveler, I want to categorize expenses, so that my spending is properly organized. |
| US-14 | As a traveler, I want to categorize transportation expenses, so that I can monitor travel costs separately. |
| US-15 | As a traveler, I want to categorize accommodation and food expenses, so that I can analyze essential travel spending. |
| US-16 | As a traveler, I want to view category-wise expenses, so that I can understand where most of my money is spent. |

- Deexpense Acceptance Criteria

#### Introduction

Acceptance Criteria specify the conditions that a user story must satisfy before it is considered complete. They ensure that the developed functionality meets user expectations and can be tested objectively. In Agile projects, the Given–When–Then format is widely used because it clearly deexpenses the system behavior under specific conditions.

Acceptance Criteria for Selected User Stories User Story US-01

User Story:

As a traveler, I want to register an account, so that I can access travel expense management services.

| Given | When | Then |
| --- | --- | --- |
| The traveler is on the registration page | The traveler enters valid details and clicks Register | The system creates a new account and displays a successful registration message. |
| The email already exists | The traveler submits the registration form | The system displays an error message indicating that the email is already registered. |

User Story US-02

User Story:

As a user, I want to log in securely, so that my personal and financial information is protected.

| Given | When | Then |
| --- | --- | --- |
| The user has a valid account | The user enters the correct username and password | The system logs the user in and displays the dashboard. |
| The user enters incorrect credentials | The user clicks Login | The system displays an "Invalid Username or Password" message. |

#### User Story US-05 User Story:

As a traveler, I want to create a new trip, so that I can manage expenses separately for each journey.

| Given | When | Then |
| --- | --- | --- |
| The user is logged in | The user enters a search keyword | The system displays matching expenses. |
| No matching expense exists | The search is performed | The system displays "No expenses found." |

#### User Story US-07 User Story:

As a traveler, I want to view my remaining budget in real time, so that I can avoid overspending.

| Given | When | Then |
| --- | --- | --- |
| The selected expense is available | The user clicks View Remaining Budget | The trip is confirmed and added to the user's account. |
| The selected expense is unavailable | The user attempts to reserve the expense | The system informs the user that the expense is currently unavailable. |

#### User Story US-09 User Story:

As a traveler, I want to add an expense, so that my travel spending is recorded accurately.

| Given | When | Then |
| --- | --- | --- |
| The traveler has a valid trip | The administrator clicks Issue Book | The system updates the expense record and reduces available stock. |

#### User Story US-10 User Story:

As a traveler, I want to edit an expense, so that I can correct incorrect expense information.

| Given | When | Then |
| --- | --- | --- |

| The borrowed expense is returned | The administrator records the return | The system updates budget and expense history. |
| --- | --- | --- |

#### User Story US-18 User Story:

As a traveler, I want to receive a budget-limit notification, so that I can control my travel spending.

| Given | When | Then |
| --- | --- | --- |
| A expense is due within two days | The reminder schedule runs | The system sends an email or SMS reminder to the user. |

#### User Story US-21 User Story:

As a traveler, I want the system to calculate total trip expenses automatically, so that manual calculations are eliminated.

| Given | When | Then |
| --- | --- | --- |
| A expense is returned after the due date | The return is recorded | The system calculates and displays the budget-limit expense automatically. |

- Prioritize the Product Backlog

#### Product Backlog

The Product Backlog is a prioritized list of features required to develop the Travel Expense Tracking and Budget Management Application. Prioritization is based on Business Value, Customer Needs, and Technical Dependencies.

| Priority | User Story ID | Feature | Business Value |
| --- | --- | --- | --- |
| High | US-01 | User Registration | Very High |
| High | US-02 | User Login | Very High |
| High | US-05 | Create Trip | Very High |
| High | US-06 | Set Travel Budget | High |
| High | US-07 | View Remaining Budget | Very High |
| High | US-09 | Add Expense | Very High |
| High | US-10 | Edit Expense | Very High |
| High | US-13 | Categorize Expenses | High |
| Medium | US-11 | Delete Expense | Medium |
| Medium | US-12 | Expense History | Medium |
| Medium | US-17 | Budget Notification | Medium |
| Medium | US-18 | Budget Limit Alert | Medium |
| Medium | US-21 | Total Expense Calculation | Medium |
| Low | US-23 | Export Expense Report | Low |
| Low | US-24 | Cloud Backup | Low |
| Low | US-26 | Spending Analytics | Low |

#### Product Backlog Priority Chart

| Priority | Number of Features |
| --- | --- |
| 🔴 High | 8 |
| □ Medium | 5 |
| □ Low | 3 |

#### Plan the Sprint Backlog Sprint Information

| Item | Details |
| --- | --- |
| Sprint Number | Sprint 1 |
| Sprint Duration | 2 Weeks |
| Sprint Goal | Develop the core travel expense management functionalities required for user authentication, trip creation, budget management, and expense tracking. |

#### Sprint Backlog

| User Story | Development Tasks |
| --- | --- |
| US-01 User Registration | Design Registration UI, Create Registration Database Table, Develop Backend API, Validate User Input, Unit Testing |
| US-02 User Login | Design Login Page, Implement Authentication, Session Management, Password Encryption, Testing |
| US-05 Create Trip | Design Search Interface, Develop Search API, Connect Database, Test Search Results |
| US-06 View Book Availability | Create Availability Module, Database Integration, UI Development |
| US-07 View Remaining Budget | Remaining Budget Module, Database Update, Notification Integration, Testing |
| US-13 Categorize Expenses | Develop Admin Interface, CRUD Operations, Database Testing |

#### Sprint Task Board

| To Do | In Progress | Testing | Done |
| --- | --- | --- | --- |
| Registration Module | Login Module | Trip Creation Module | Project Setup |
| Trip Creation | Remaining Budget Module | Add Expense Module | Database Design |
| Travel Budget |  |  |  |

- Estimate Effort Using Story Points

#### Estimation Technique

The project uses the Fibonacci Story Point Estimation technique:

Story Points: 1, 2, 3, 5, 8, 13, 21

Story points represent the relative effort required to implement a user story by considering complexity, risk, and development time.

#### Story Point Estimation Table

| User Story | Story Points | Justification |
| --- | --- | --- |
| US-01 User Registration | 5 | Moderate validation, database integration, and testing. |
| US-02 User Login | 5 | Authentication, session management, and security implementation. |
| US-05 Create Trip | 8 | Search algorithms, filtering, and database queries. |
| US-06 Set Travel Budget | 3 | Simple database retrieval and display. |
| US-07 View Remaining Budget | 8 | Reservation logic, validation, budget update, and notifications. |
| US-13 Categorize Expenses | 5 | CRUD operations with database integration. |

#### Total Story Points

| Sprint | Total Story Points |
| --- | --- |
| Sprint 1 | 34 Story Points |

#### Justification

    - 5 Story Points – Moderate complexity requiring form validation and database integration.

    - 8 Story Points – High complexity involving multiple modules, business logic, and testing.

    - 3 Story Points – Simple functionality with minimal development effort.

- Present the Sprint Goal and Expected Deliverables

#### Sprint Goal

The primary goal of Sprint 1 is to develop the core functionalities of the Travel Expense Tracking and Budget Management Application, enabling users to securely register, log in, search for expenses, view expense availability, reserve expenses, and allow administrators to add expenses to the library catalog.

#### Sprint Duration

| Sprint | Duration |
| --- | --- |
| Sprint 1 | 2 Weeks |

#### Expected Sprint Deliverables

At the end of Sprint 1, the following features will be fully implemented:

    - ✔ User Registration Module

    - ✔ Secure User Login

    - ✔ Trip Creation Functionality

    - ✔ Real-Time Travel Budget Display

    - ✔ Real-Time Remaining Budget Display

    - ✔ Book Management (Categorize Expenses)

    - ✔ Database Integration

    - ✔ User Authentication

    - ✔ Unit Testing

    - ✔ Sprint Review Demonstration

#### Sprint Deliverable Summary

| Deliverable | Status |
| --- | --- |
| Registration Module | ✔ Completed |
| Login Module | ✔ Completed |
| Create Trip Module | ✔ Completed |
| Travel Budget Module | ✔ Completed |
| Remaining Budget Module | ✔ Completed |
| Add Expense Module | ✔ Completed |
| Database Integration | ✔ Completed |
| Unit Testing | ✔ Completed |

Conclusion

The Agile Sprint Planning process for the Travel Expense Tracking and Budget Management Application establishes a clear roadmap for development. The project requirements have been organized into prioritized user stories with measurable acceptance criteria. High-priority features have been selected for the first sprint, estimated using the Fibonacci story point technique, and broken down into actionable development tasks. With a well-deexpensed sprint goal and realistic deliverables, the development team can iteratively deliver valuable functionality while ensuring quality, stakeholder satisfaction, and continuous improvement throughout the Agile software development lifecycle.