SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1003 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | V. Deva chary | Reg. No.: | 192465041 |
| Date: | 27/07/2026 | Duration: | 60 minutes |

Code of Conduct I _V. Devachary / 192465041 (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: V. Devachary

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

Project Vision

- To develop a Travel Expense Tracking and Budget Management Application that simplifies the management of travel expenses.

- To provide an efficient and user-friendly platform for tracking expenses, monitoring budgets, and analyzing spending.

Project Objectives

- To allow users to create trips, set budgets, and record travel expenses.

- To automatically calculate total expenses and remaining budget and provide budget alerts.

- To generate expense reports and summaries for better financial planning and decision-making.

Key Stakeholders

- Travelers / Users: Record expenses, manage budgets, and view reports.

- Business Travelers: Track official expenses and generate reimbursement reports.

- Administrator: Manages users, records, security, and system settings.

- Software Development & Testing Team: Develops, tests, and maintains the application.

- Cloud Service Provider: Provides secure storage, backup, synchronization, and availability.

Business Organizations

- Review travel expenses and reimbursement reports.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

Epic 1 – User Authentication

- US-01: As a traveler, I want to register an account, so that I can access the travel expense management system.

- US-02: As a user, I want to log in securely, so that I can protect my personal and financial information.

Epic 2 – Trip & Budget Management

- US-03: As a traveler, I want to create a trip, so that I can manage expenses separately for each journey.

- US-04: As a traveler, I want to set a trip budget, so that I can control my travel spending.

Epic 3 – Expense Management

- US-05: As a traveler, I want to record my expenses, so that I can track my spending accurately.

- US-06: As a traveler, I want to categorize expenses, so that I can understand where my money is being spent.

Epic 4 – Budget Monitoring & Alerts

- US-07: As a traveler, I want to view my remaining budget, so that I can avoid overspending.

- US-08: As a traveler, I want to receive budget alerts, so that I can control my spending before exceeding the limit.

Epic 5 – Reports & Analytics

- US-09: As a traveler, I want to view expense summaries, so that I can analyze my spending patterns.

- US-10: As a business traveler, I want to generate expense reports, so that I can submit them for reimbursement.

Epic 6 – Administration & Data Management

- US-11: As an administrator, I want to manage user accounts, so that I can maintain secure system access.

- US-12: As a user, I want my expense data to be securely backed up, so that I can recover important financial records when needed.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

US-01 – User Registration

- Given the traveler is on the registration page, When valid details are entered and submitted, Then the system should successfully create a new account.

US-02 – User Login

- Given the user has a registered account, When valid login credentials are entered, Then the system should authenticate the user and display the dashboard.

US-03 – Create Trip

- Given the traveler is logged in, When valid trip details are entered and submitted, Then the system should create and display the new trip.

US-04 – Set Trip Budget

- Given a trip has been created, When the traveler enters a valid budget amount, Then the system should save and display the trip budget.

US-05 – Record Expenses

- Given the traveler has an active trip, When valid expense details are entered, Then the system should save the expense and update the total spending.

US-06 – Categorize Expenses

- Given an expense is being recorded, When the traveler selects a category, Then the system should store the expense under the selected category.

US-07 – View Remaining Budget

- Given a trip budget and expenses exist, When the traveler views the budget summary, Then the system should display the correct remaining budget.

US-08 – Receive Budget Alerts

- Given the traveler's spending approaches or exceeds the budget limit, When the system calculates the updated spending, Then it should display a budget warning.

US-09 – View Expense Summaries

- Given expense records are available, When the traveler opens the expense summary, Then the system should display total and category-wise spending.

US-10 – Generate Expense Reports

- Given business travel expenses have been recorded, When the user requests a report, Then the system should generate an accurate expense report for reimbursement.

US-11 – Manage User Accounts

- Given the administrator is logged in, When an authorized account-management action is performed, Then the system should update the selected user account.

US-12 – Data Backup

- Given travel and expense records are stored, When a scheduled backup occurs, Then the system should securely back up the records for recovery.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

| Priority | User Story | Feature | Business Value |
| --- | --- | --- | --- |
| High | US-01 | User Registration | Very High |
| High | US-02 | User Login | Very High |
| High | US-03 | Create Trip | Very High |
| High | US-04 | Set Trip Budget | Very High |
| High | US-05 | Record Expenses | Very High |
| High | US-07 | View Remaining Budget | High |
| Medium | US-06 | Categorize Expenses | High |
| Medium | US-08 | Budget Alerts | High |
| Medium | US-09 | Expense Summaries | Medium |
| Medium | US-10 | Generate Expense Reports | Medium |
| Low | US-11 | Manage User Accounts | Medium |
| Low | US-12 | Data Backup | Medium |

Priority Basis: High-priority features are essential for the core operation of the application and are implemented first. Medium-priority features improve budget monitoring, analysis, and reporting. Low-priority features support administration and long-term data management.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

Sprint Duration: 2 Weeks
Sprint Goal: Develop the core functions for user authentication, trip creation, budget setting, and expense tracking.

| User Story | Development Tasks |
| --- | --- |
| US-01 – User Registration | Design registration page, create user database, validate input, implement registration, test registration. |
| US-02 – User Login | Design login page, implement authentication, validate credentials, manage user sessions, test login. |
| US-03 – Create Trip | Design trip form, create trip database table, implement trip creation, validate trip details, test functionality. |
| US-04 – Set Trip Budget | Design budget interface, implement budget entry, store budget details, validate amount, test budget module. |
| US-05 – Record Expenses | Design expense form, implement expense entry, store expense records, update total spending, test expense module. |
| US-07 – View Remaining Budget | Implement budget calculation, deduct expenses, display remaining budget, update values in real time, test calculations. |

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

Estimation Technique: Fibonacci Sequence — 1, 2, 3, 5, 8, 13, 21

| User Story | Story Points | Justification |
| --- | --- | --- |
| US-01 – User Registration | 5 | Requires form design, validation, database integration, and testing. |
| US-02 – User Login | 5 | Requires authentication, credential validation, session management, and security testing. |
| US-03 – Create Trip | 5 | Requires trip form development, database operations, validation, and testing. |
| US-04 – Set Trip Budget | 3 | Requires simple budget input, validation, storage, and display. |
| US-05 – Record Expenses | 8 | Requires expense entry, validation, database storage, and spending calculations. |
| US-07 – View Remaining Budget | 8 | Requires real-time calculation by comparing the trip budget with recorded expenses. |

Total Story Points: 34

Justification:

- 3 Points: Low complexity and limited development effort.

- 5 Points: Moderate complexity involving validation and database integration.

- 8 Points: Higher complexity involving calculations, multiple components, and extensive testing.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Sprint Goal

The goal of Sprint 1 is to develop the core features of the Travel Expense Tracking and Budget Management Application, enabling users to securely access the system, create trips, set budgets, record expenses, and monitor their remaining budget.

Expected Sprint Deliverables

- User Registration: Users can create a new account.

- User Login: Registered users can securely access the application.

- Trip Creation: Users can create and manage a new travel trip.

- Budget Management: Users can set a planned budget for each trip.

- Expense Recording: Users can record and store travel expenses.

- Remaining Budget: The system automatically calculates and displays the remaining budget.

- Database Integration: User, trip, budget, and expense information is stored correctly.

- Testing: Core Sprint 1 features are tested and verified.

Sprint Duration: 2 Weeks
Expected Outcome: A working first version containing the essential travel expense tracking and budget management features.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification | /5 |
| Epics & User Stories | /5 |
| Acceptance Criteria | /5 |
| Product Backlog Prioritization & Sprint Planning | /5 |
| Story Point Estimation, Sprint Goal & Presentation | /5 |
| TOTAL | /25 |